Project Planning Phase Milestone and Activity List

|  |  |
| --- | --- |
| DATE | 10 NOVEMBER 2022 |
| TEAM ID | PNT2022TMID32232 |
| PROJECT NAME | Inventory management system for retailers |

**Milestone and Activity List:**

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |
| Literature Survey & Information Gathering | Literature survey on the selected project & gathering information by referring the, technical papers, research publications etc. | 10 SEPTEMBER 2022 |
| Prepare Empathy Map | Prepare Empathy Map Canvas to capture the user Pains & Gains, Prepare list of problem statements | 10 SEPTEMBER 2022 |
| Ideation | List the by organizing the brainstorming session and Prioritize the top 3 ideas based on the feasibility & importance. | 10 SEPTEMBER 2022 |
| Proposed Solution | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc. | 22 SEPTEMBER 2022 |
| Problem Solution Fit | Prepare problem - solution Fit document. | 22 SEPTEMBER 2022 |

|  |  |  |
| --- | --- | --- |
| Solution Architecture | Prepare solution Architecture document. | 22 SEPTEMBER 2022 |
| Customer Journey | Prepare the customer journey maps to understand the user interactions & experiences with the application | 11 OCTOBER 2022 |
| Data Flow Diagrams | Draw the data flow Diagrams and submit for review. | 15 OCTOBER 2022 |
| Technology Architecture | Architecture diagram. | 15 OCTOBER 2022 |
| Prepare Milestone & Activity List | Prepare the milestones & Activity list of the project. | 10 NOVEMBER 2022 |
| Project Development - Delivery of Sprint- 1,  2, 3 & 4 | Develop & submit the developed code by testing it. | IN PROGRESS…. |